|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| # | Activity | Member responsible | Review on | Complete by | Depends on task |
| 1 | Use Case Description: Flipping and Rotating Blocks | Heemansh | November 5th | November 2nd | / |
| 2 | Sequence Diagram: Flipping and Rotating Blocks | Heemansh | November 5th | November 2nd | / |
| 3 | Use Case Description: Enabling and Disabling Hints | Anthony | November 5th | November 4th | 1,6 |
| 4 | Sequence Diagram: Enabling and Disabling Hints | Anthony | November 5th | November 4th | 2,6 |
| 5 | Logical Architecture Diagram | Lamia | November 5th | November 2nd | / |
| 6 | 2nd Minor Release | Christian | November 5th | November 2nd | / |
| 7 | Revised Use Case Descs | Naomi | November 5th | November 2nd | Await Feedback |
| 8 | Revised Sequence Diags | Naomi | November 5th | November 2nd | Await Feedback |
| 9 | Week 1 Review | All |  |  | / |
| 10 | Week 2 Review | All |  |  | / |

Each group member must respond to the Facebook group chat within 24 hours without special circumstances.